# Software Engineering Group Project

# Meeting Minutes

Date: Feb-14th, 2019

1. Agenda

Regular meeting for group project: preparation for the 1.5st iteration of project

1. Attendants

Daniel Ahn (Seongku Ahn), Ankit, Twinkle

1. Last issues: What did you accomplish since the last meeting?
   1. Develop each module for MIS: Home menu, Login, User registration (Twinkle, Daniel)
   2. Review of understanding the concept of Hibernate in Spring framework (Ankit and Twinkle by Daniel’s explanation)
   3. Github practice again (everybody)
   4. Documentation: compensated for the former discussion (Ankit and Daniel)
   5. Testing and fixing the issues (everybody)
2. Open issues: What do you have any obstacles and will you do today?
   1. Develop each module for MIS: need to compensate for complete of login, user registration (Twinkle, Daniel) Preparation for new features like movie search and add menu (Ankit, Daniel)
   2. Create issues as much as we can (everybody)
   3. Documentation: compensated for the next iteration#1.5 and 2 (Daniel)
3. Next steps: What are you working on until the next meeting?
   1. Review of each component for the text iteration (Ankit, Twinkle, Daniel)
   2. Code review for each part (Daniel)
4. Submitter

Minutes submitted by: Daniel Ahn (Seongku Ahn)