# Software Engineering Group Project

# Meeting Minutes

Date: Mar-7th , 2019

1. Agenda

Regular meeting for group project: preparation for the 2nd iteration of project: part3

1. Attendants

Daniel Ahn (Seongku Ahn), Ankit, Twinkle

1. Last issues: What did you accomplish since the last meeting?
   1. Practice and test until the current progress of coding (everybody)
   2. Review in depth for Movie registration and list-up (CRUD)  
      (everybody)
   3. Fixed the hibernate bug in the implementation (Daniel)
2. Open issues: What do you have any obstacles and will you do today?
   1. Demo the current progress of coding (everybody)
   2. Code review in depth for user list (Twinkle, Daniel)
   3. Documentation (everybody)
   4. Fixed the defects (Ankit, Daniel)
   5. Question and answer (everybody)
3. Next steps: What are you working on until the next meeting?
   1. Concept review of Admin function (all list-up) and preparation for next iteration (Ankit, Twinkle, Daniel)
   2. Code review and test for each part (Daniel)
4. Submitter

Minutes submitted by: Twinklepreet Kaur